## Slide 1: DBIA Ops Agentic AI Pillar
10-30-2025

## Slide 2: Agentic AI Action Items for phase 2 Use Cases
Overall
4 Use cases approved by Ken/Doug/John: (2) Knowledge, (1) Personalization, (1) VA
Use Cases | Product Manager | Completed Since Last Update | Next Actions to be Completed | Key Dependencies | Phase 2
1. KOS Knowledge Gap Analyst | Salik Aziz/ M. Taha | Initial Agent and Tool Designs Started a skeleton streamlit chat bot app | Refinement of article construction agent Connect to MCP server | Lightning, Case Logs, Product Eng JIRA API, TCD stream access | 1/31
2. KOS Article Executor | Salik Aziz / Tejanath Reddy | Demonstrated how agent would behave for shell based execution (2 articles). UI-to-backend workflow | Still in design phase on GUI driven agent portion (northstar and stopgap) Find more articles for shell execution Connect to MCP server | Security signoff Exploration of models | 1/31
3. P@S Online Dynamic Content Generator / IFD | John Harney | First demo for Meghan and DEE (9/12) Initial 3 agent design established with tool stubs Sample scenarios encoded | Content Rendering Agent Heuristics and Maturity Design Agent Heuristics and Maturity Personalization Tool calls for real services Connect to MCP server | Exploration of models Stakeholder alignment / IFD overlap Better hardware | 1/31
4. VA Social Engagement | Haripriya Dittakavi | POC delivered for both Escalation and VA Personalization agents UI built for POCs Tools and agents built on local MCP server | Continue discussion with NBA team for integrating Escalation and VA Personalization tools with NBA Troubleshooting Agentic Approach Continue discussion with Chris Caroll and other business stakeholders to understand business requirements and plan for integration of Escalation tool Work with Siham, Bryan and John to integrate Online and VA Personalization agents Follow up meetings with Rich and team for VA Personalization agent | Expansion / Enhancing Agents solution based on business stakeholders needs | 10/24 (Completed)
Foundational: Knowledge Worker | Salik Aziz | Identified content generation modules to be prioritized with KM team Kicked-off Gap Analyst for CSG to be the scope of POC for first iteration | Core team kick off 10/27 | Infra to enable prototyping Training for resources Stakeholder signoff | 
Notes: Next steps: Gap Analyst –
Business
  what team can best leverage gap analyst and what benefit (CSG)
  Have not started ISG side
  This is all requirements gathering
  Dates:
    CSG: Before Xmas (what team will benefit identification)
    ISG: End Jan (what team will benefit ++ how gap analysts should optimally work in ISG space)
Tech
  Even if questions are answered from business, how to map to CAPPS (issues -> products). Jim created a mapping manually, but not sustainable long term. TCD (not based on tax, but completely different list, using own tags by Kaushik). Another manual mapping. TCD -> (concepts in Kaushik list).
    Must move from manual tags to CAPPS tagging.
    CAPPS tax -> TCD (don’t know when this will be done even if it is in roadmap)
  Need a live search of case logs with embedding (Redis) – might want to use embeddings from NBA (Tim/Jason’s case management extractor)
  In reality, the action to fetch case/video will be from knowledge retriever. Need knowledge retriever to assess the backend process. GAP analyst agent and knowledge retriever agent needs a distinct division
  Article draft creation service/tool is in the works.
  Knowledge Executor (CSG)
  Need to get business to identify where to deploy capability
  Security / feasibility piece – is it allowed to access users laptop / agent cannot run on users laptop
  (edgeserve – wait a couple of weeks)

## Slide 3: Agentic AI Action Items for phase 2 Use Cases
Overall
4 Use cases approved by Ken/Doug/John: (2) Knowledge, (1) Personalization, (1) VA
Use Cases | Product Manager | Completed Since Last Update | Next Actions to be Completed | Key Dependencies | Phase 2
1. Edgeserve | Ankush/ Abhishek | … … | … … | Lightning, Case Logs, Product Eng JIRA API, TCD stream access | 1/31

## Slide 4: Agentic AI Action Phase Dashboard (10-24-25)
Notes: Version 0 of knowledge executor agent

## Slide 5: DEE Agentic AI Repositories and Confluence (10-29-25)
Repositories
  General - DBIA_Agentic_Pillar · GitLab
  Knowledge Asset Executor - non-it / services / datascience / operations / eServices / eservices_athena / DBIA_Agentic_Pillar / Knowledge_Asset_Executor · GitLab
  Knowledge Gap Analyst - non-it / services / datascience / operations / eServices / eservices_athena / DBIA_Agentic_Pillar / Knowledge_Gap_Analyst · GitLab
  Online Personalization/IFD - non-it / services / datascience / operations / eServices / eservices_athena / DBIA_Agentic_Pillar / Intelligent_Front_Door_clone · GitLab
  VA Social Engagement (escalation) - Files · main · KS, Ganesh / Escalation_Agent · GitLab
  VA Social Engagement (personalization) - Personalization_ReactAgent · GitLab
  DBIA MCP Server - non-it / services / datascience / operations / eServices / eservices_athena / DBIA_Agentic_Pillar / DBIA_MCP_Server · GitLab
Confluence / Documentation
  General - DEE Agentic Use Cases and Projects - Digital Enablement and Engagement - Dell IT Confluence
  Proj Management - Agentic Use Case Project Management - Digital Enablement and Engagement - Dell IT Confluence
Notes: Version 0 of knowledge executor agent
3 streams of discussions:
1 – Gautum’s team – NBA integration with troubleshooting
2 – Sakshi’t team / Chris Caroll
3 – VA team / Rich + King

## Slide 6: Agentic Solution – Initial Design (agentic state example)
Available MFEs
Available Designs
Personalization Agent
Content Rendering Agent
Design Agent
Agent Workflow
3 sequential “REact” Agents
Available Personalization Signals
START
END
P@S Signals
Ranked MFEs
Grid Layout
Personalization Signals
Persona : “Gamer”
Article_id_recommender : [“100014”, “100015”]
Video_id_recommender : [“200006”]
Issue Types : [ “Hard_Drive” ]
Telemetry : [ “Hard_Drive” ]
Web Propensity : True
Online_Intent : “Buyer”
VA_KYC :
…
Ranked MFEs
1 – IWF MFE
2 – “Ask Me” MFE
3 – Article Recommender Card MFE (with Personalization Signal list)
4 – Video Recommender Card MFE (with Personalization Signal list)
5 – Top Resources MFE
…
Grid Layout
[
[1,1,1,1,1,1,1,1,1,1]
[2,2,2,5,5,5,5,5,5,5]
[2,2,2,5,5,5,5,5,5,5]
[8,8,4,4,4,4,4,4,8,8]
…
]
Sample Legend:
1 = “Ask Me” MFE
2 = “Top Resources” MFE
5 = IWF MFE

## Slide 7: Agentic Solution – Initial Design (agentic state example)